## Slide 1: Top Ten Lessons Learned
From Arcanum University
“The road to success is paved with the lessons we learn”

## Slide 2: Project Management Institute (PMI)
"Lessons Learned is the knowledge gained during a project which shows how project events were addressed or should be addressed in the future for the purpose of improving future performance."

## Slide 3: Why Lessons Learned meetings are important...
Verifies whether the project schedule was correct or incorrect
Identifies successful and unsuccessful elements of the project
Determines what should be changed for future projects that are similar
Identifies documentation to add to the service portfolio and/or lessons learned library
Gain knowledge about processes
Provides closure to the project and transitions the work to operational

## Slide 4: Tips for having a successful Lessons Learned meeting
Plan
Have a plan for the format
Invite
Invite the right people
Keep
Keep good documentation
Distribute
Distribute the results
Acknowledge
Acknowledge the work of project team members
Be
Be confident and accept criticism gracefully

## Slide 5: Ensure you have the right resources involved in the earliest phases of the project and that they understand the scope and their role

## Slide 6: The team invited on the lessons learned is critically important for an open, honest, useful conversation. Depending on the team, sponsors or key stakeholders may make sense, while others may NOT. The initiatives are key

## Slide 7: Communication! Communication! Communication!
Communication is the key deliverable until there is a deliverable should be my mantra
Until you have the final deliverable, communication IS the deliverable. I have found that communicating the approach, progress, and goals to the wide audience rather than just waiting for the project to be complete to tell people has a hugely positive impact. Don't just communicate the deliverable, communicate the PROCESS.

## Slide 8: The importance of clarifying scope and expected value of the project.
The sponsor on one my projects had significantly different understanding of the outcome of the project, and it was good that we got to a common understanding early in the project. We ended up breaking the project into two pieces

## Slide 9: Early resource estimation which lead to project start/end dates are rarely accurate enough which lead to resource contentions with other projects/programs…
Late start
Longer duration
Later end-date
Interruptions in project velocity
Unplanned scope changes

## Slide 10: Listen to all of the team – important to address those quiet folks who may share a concern without a lot of confidence

## Slide 11: We didn’t do our due diligence in exploring options
University System assumed product would meet all campuses needs.
Timeline created a false pressure to land on one Vendor

## Slide 12: Time to make final decision was too long and absorbed a huge chunk of the implementation time

## Slide 13: Hold the vendor accountable
Hey! Where did the vendor go?

## Slide 14: Work with sponsors to adjust unrealistic timelines

## Slide 15: Did you know?
Project | Details | Causes
Sydney Opera House | Duration - 14 years to complete Cost – 14 times original budget | Original design changed several times
Denver International Airport | Budget = $1.5 Billion, 5 years Actual > $5 Billion, 10 years | Additional requirements; automated baggage systems
Boston’s Big Dig | Actual = $22 Billion, 16 years Nearly double original budget | Additional Requirements; new subway line, new bridges
Healthcare.gov | Budget = $93.7 Million Actual = $2 Billion | Plagued with issues & Scope Creep
The Channel Tunnel | Duration 6 X longer than original schedule Cost $13 Billion, nearly 2 X budget | Additional requirements to add a high-speed rail b/tw London and the tunnel.